Lytchett Matravers Parish Council - Village Centre Working Group

Progress Report to Full Council, December 2019

1. Pharmacy Steps
* Little progress to report.
* Verbal agreement reached with Mr King on fees of £750+VAT claimed by his solicitor.
* Solicitor acting on behalf of Tesco have indicated their fees will be £1250+VAT.
* Winning bidder for works has been advised, and made aware of delay due to the need for consent from Pharmacy and Tesco, indicated start date might be by end of January.
1. Recreation Ground Car Park
* Dorset Council Planning have said that a planning application is needed for a second access to the High Street.
* JoJu have confirmed that Vattenfall will fund a double socket EV Charging Point.
* Options for a solar canopy being explored to provide renewable energy supply.
* Detailed Design will be submitted to the Parish Council early in 2020.
1. VC Budget for 2019, and 3 year Forecast submitted. 2020 works to be funded from £25k VC reserve and CIL.

Councillor Carswell

Councillor Watts

December 2019